POWER & BANKING KARM. AWASIYA SWAYAT SEHKARITA ®

Regd.Office: Village Paundha, Tehsil Vikas Nagar, Distt. Dehradun (Uttrakhand)

# Admn. Office:  11/8, PANT NAGAR, JANG PURA EXTN. NEW DELHI

# Phone:  011-24323118 (fax) Mobile: 9871570014 / 9650993057

Website:  powerandbanking.in    / e-mail:  gs_kamalkant@yahoo.co.in

### Dated 28/05/2011

## CIRCULAR

Dear Member/s

In continuation to our communication on 29/01/10 we informed that Lay out Plan of our land is submitted to M.D.D.A. The Managing Committee is working hard to get it cleared from MDDA at the earliest, but last year  due to Kumbh Mela all the officials of MDDA  were engaged and no work on Lay Out Plan could be done since last nine months.  Only in October MDDA officials resumed their duties on regular basis and we persuaded for the clearance of our Plan.  But there were some rectifications in Khatoni/Khasra nos. had to make through Registrar’s Office at Tehsil Vikas Nagar in the revenue record.  In this regard an application was filed through our Advocate for rectification in record so that a comprehensive Account of our land could be recorded to place it in MDDA as our land acquisition.

Secondly there was a strike of Patwaries for the last two months and the record will be rectified after Patwaries called off their strike.  As soon as strike is over we will be able to get our rectified Khatoni from Revenue Record of Tehsil Vikas Nagar which will be submitted to MDDA and sanction of our Plan will be cleared within a month or two.

In the meantime permission is sought from State Government to get land in Paundha Village adjacent to our Chak (connected acquired land) so the complete approx.93 bighas land map could be cleared from MDDA by submitting supplementary map.

The process is time consuming as we being outsider of Uttrakhand have to take prior permission for sale / purchase of land.  The Managing Committee is working hard to get the process done shortly to develop the residential colony for its members.

The prevailing residential land rates are increasing. It is to inform that a builder whose Lay out plan is cleared from MDDA is selling plots at Paundha Village @ Rs.7000/ 8000 per sq. yard.

The Managing Committee is shortly going to start the process to engage Developer / Contractor for the development of our Colony by inviting sealed tenders for the purpose. As soon as the Plan is cleared from MDDA the work of Development will start without any delay.

Sd/-

(KAMAL KANT)

GENERAL SECRETARY